## Slide 1: Team W.A.R.I.S

## Slide 2: Introduction
Team W.A.R.I.S
Project Background
Client Requirements
Solution
  System Overview
Demonstration
Extensibility
Current Status
Conclusion
Questions & Answers

## Slide 3: Team W.A.R.I.S.
Raymond Forster – Team Leader
Brandon Ashworth
Mitch Askew
Ross Johnson
Welsley Lui
Tim Matisons

## Slide 4: Project Background
Client – Mr Shri Rai
Supervisor – Dr Mohd Fairuz Shiratuddin
Wearable Augmented Reality Information System (WARIS)
Provide information on locations within the school
  Access building & staff information
  Persistent on-screen information
Challenges
  How to display reality in real-time on a mobile device?
  How to interact with on-screen information?

## Slide 5: Client’s Requirements
How should the system fulfill the requirements?
  Provides visual display of wearer’s view
  Geo-location trigger provides information
  GUI allows user interactivity
    Wireless interaction device
  Information system stores and allows access to data
  Extensibility

## Slide 6: Solution
Mobile Augmented Reality System
  Visual display with GUI overlay
  Information system for building, staff and lecture information
Unity game engine
  Deployment to Android device
Agile development methodology
  Iterative approach
  Paired programming

## Slide 7: System Overview

## Slide 8: Milestones
Milestone | Features | Expected date | Actual date achieved
Display | Split screen display | 17/9/2014 | 24/9/2014
 | User Interface | 17/9/2014 | 17/9/2014
 | User Interaction | 17/9/2014 | 17/9/2014
2. Geo-location Trigger | Device GPS Location | 8/10/2014 | 8/10/2014
 | Device Orientation | 8/10/2014 | 24/10/2014
3. Information System | Building Datastore | 24/10/2014 | 27/10/2014
 | Staff Datastore |  | 
 | Lecture Schedule Datastore |  | 

## Slide 9: Visual Display
How to provide a view in 3D using a head-mounted display headset?
Stereoscopic display, with lenses to create a sense of 3D

## Slide 10: Triggers
When should information be displayed?
Geo-location trigger
  Use mobile device GPS data and orientation to determine whether or not a building is in the user’s range.
Device Orientation
  Use mobile device compass orientation to determine whether or not a building is in the user’s field of view.

## Slide 11: User Interaction
How does the user interact with the information system?
Wireless Logitech game pad with a USB nano-receiver
Left thumbstick to control cursor Right thumbstick to use
scrolling text-fields
Face buttons to press buttons

## Slide 12: Information System [1]
How does the system access information?
Building database
  Stores information about each building on campus. E.g. Building number, building name, list of occupant’s offices.
  Queried by the trigger handler requesting information for a given building.

## Slide 13: Information System [2]
Staff database
  Stores information about each staff member with offices in buildings. E.g.. Name, phone, email, office number.
  Queried by the UI when the user asks for further information about the staff member from the building’s occupants list.
Lecture database
  Stores information about lecture schedules. E.g.. Unit Code, lecture room, topic, duration.
  Queried by the trigger handler requesting information for a given lecture theatre.

## Slide 14: Demonstration

## Slide 15: Extensibility
Component based development
New components can be easily added
  Triggers
    Facial recognition
    Voice recognition
  Devices
    Sensors for gesture recognition changing how users interact with the GUI
  Data
    Interface with the Murdoch database

## Slide 16: Current Status
User interactivity and display
Geo-location
Data structures/information system
Known issues
  Graphical (cursor vs. visual)
  Information longevity
  Data loading

## Slide 17: Conclusion
Does W.A.R.I.S meet the client requirements?
  Provides visual display of wearer’s view
  Geo-location trigger provides information
  Information system stores and allows access to data
  GUI allows user interactivity

## Slide 18: Questions?
Name | Phone | Email
Brandon Ashworth |  | darkness-surrounding1992@hotmail.com
Mitchell Askew |  | 31242511@student.murdoch.edu.au
Raymond Forster | 0403 302 403 | rforster79@gmail.com
Ross Johnson |  | hades_shade_6@hotmail.com
Timothy Matisons |  | timzangelic@hotmail.com
Welsley Lui |  | welsleylui_ackty.bit48@hotmail.com